## Slide 1: PROJECTS (CHC 6096)
LECTURE - WEEK 8
Project Progress Report & Academic Writing
2022/2023 - Semester 1

## Slide 2: Lecture outline
Review of Lecture 7
Project Progress Report
Academic Writing
Concluding Remarks

## Slide 3: RECAP OF LECTURE 7: TESTING AND EVALUATION
Testing and evaluation is a critical component of any computing project.
Adopt a Test Driven Development Approach
Employ the appropriate testing and evaluation techniques depending on your project.

## Slide 4: PROGRESS REPORT DETAILS

## Slide 5: Progress Report
You will only be able to write a convincing progress report if you have made significant technical progress by the end of semester!
You need to spend at least 8-10 hours per week on your project: block out a day or two each week.
Final Dissertation Report Marking Scheme (Appendix D) includes a 40% component for technical progress.

## Slide 6: PROGRESS REPORT REQUIREMENTS
Length & deadline | 2500 – 3500 words, end week 12 S1.
Introduction | Draft of the introductory chapter as it will appear in your final report.
Literature review | Draft of the literature review chapter as it will appear in your final report. Overview of the subject area, summary of existing approaches. This chapter is based on the Annotated Bibliography but not presented as a list or table.
Technical Progress | • Technical progress overview in context of chosen topic & methodology. • Project plan update, indicating completed tasks, and deliverables on Gantt or other chart. • URLs of Data management repository (e.g. Baidu Cloud storage folder) and software versions (e.g. Git). These URLs should be given stated. • Full details of requirements, specification, design and / or sprint plans • Details of testing achieved and/or comprehensive test plan • Software versions completed so far/ ML or DL models/data processing completed. • URL of video demo (max 2 min) of current implementation, if possible.
Risks | Risk analysis. Mitigation strategy. Changes to project plan and required resources. Current Project Outlook.
Professional Issues | Identification and discussion of relevant legal, social, ethical, security and professional issues in the context of the project. Refer to professional codes of conduct, e.g. BCS, ACM.
Bibliography | Citations and references adhering to University guidelines or IEEE.

## Slide 7: Progress Report Standards
Introduction | Excellent introduction which outlines the background, aims and objectives of the project in a clear, concise and comprehensive manner. Well-described product vision and deliverables.
Background Review | Excellent knowledge of existing approaches and current literature, with strong critical analysis of relevant references.
Technical Progress | Excellent technical progress towards a difficult project, with clear reference to the project plan. Excellent use of supervision.
Professional Issues | Highly relevant risk, legal, social, ethical and environmental issues have been identified, with cited sources.
Written Presentation | Excellent, concise written presentation and referencing style. Clear & logical presentation.

## Slide 8: RELATIONSHIP BETWEEN PROGRESS REPORT AND PROJECT PROPOSAL
Introduction
  Use the feedback you had from your supervisor/marked project propsal to improve your introduction, aim & objectives etc.
Backgroud Review
  This should be based on the literature/softwares you analysed for your project proposal, usually with additional sources. It is now written as prose and should include critical analysis. Relevant tables can be used to support your written Literature Review.
Technical Progress
  Update your Gantt, repositories and ideally you will have made enough progress to include a short video demo.

## Slide 9: IMPORTANT DETAILS ABOUT THE PROGRESS REPORT
Check the Handbook Appendix B for the Marking Rubric for the Progress Report
Follow the progress report template carefully.
Students can include more sections/subsections to increase the readability of your work. However, make sure you are still within the required word limit.

## Slide 10: FINALIZED PROJECT scoring
Finalized Project Scoring:
  Project Proposal score = 40% of the score for Introduction & Background Review marking criteria of the Final Report.
  Progress Report score = 40% of the score for The Technical progress marking criteria of the Final Report.
  Professional Conduct Mark = 20 % of the final report scores
Criteria | Weighting
Introduction & Background Review | 20
Technical Progress | 40
Professional Conduct | 20
Written Presentation | 10
Oral Presentation | 10
TOTAL | 100

## Slide 11: Professional Issues
Professional Issues Writing tips:
Use subsections, for each of the 4 types of issue.
Find parts of the code of conduct that are relevant to your project, and cite them.
Golden rule: treat others as you would like to be treated
Risks | Risk analysis as informed by current progress; Resolved risks and the success of the mitigation strategy; Changes to project plan as a result of risks; Future risks.
Professional Issues | Identification and discussion of relevant legal, social, ethical and environmental issues in the context of the project. Refer to professional codes of conduct, e.g. BCS, ACM, IEEE.

## Slide 12: RISK: Risk Management Steps
Risk identification – of relevant hazards and threats
Risk assessment – of project vulnerability and to quantify risks
Risk response – identify ways to reduce or mitigate risk factors
Risk control – prioritise the risk mitigation strategies

## Slide 13: Risk BReakdown structure
Technical, e.g., Requirements, technology, complexity, interfaces, performance, reliability, quality, memory leaks, dangling pointers etc
External, e.g., Subcontractors, suppliers, regulatory, market, customer, weather, pandemics!
Organizational, e.g., Project dependencies, resources, funding, prioritization, people-related issues
Project Management, e.g., Estimation, planning, controlling, communication

## Slide 14: Boehm’s top ten software project risk factors
Personnel shortfalls – need the best staff that are motivated
Unrealistic schedules and budgets – need better project control
Developing the wrong functions – need better analysis
Developing the wrong user interfaces – need better user involvement
Gold-plating – ensure only required features are being developed
Late requirements changes – need better change control procedures
Shortfalls in externally supplied components – need better QA control on bought-in materials
Shortfalls in externally produced components – need better contract and QA procedures for third parties
Real-time performance shortfalls – need better design review and testing
Development technically too difficult – need better feasibility and cost-benefit analysis
Notes: Boehm, B. W. (1989): Software Risk Management. Tutorial. Los Alamitos, Califora: IEEE
Computer Society Press.

## Slide 15: ACADEMIC WRITING

## Slide 16: Starting and structuring a draft
Fill up draft gradually
Create a working title
Create a working introduction
First decide what to write, then how
  Formulate idea of what you are going to write
Create structure and section headings
Write a few bullet points per section
  What is the purpose of this section?
  What information is it going to convey?

## Slide 17: How to proceed in production
Write one paragraph at a time.
  One idea or aspect per paragraph
  Write down the main idea and elaborate
Avoid perfectionism while writing the first draft
  It is OK just to let the mind flow and write
  Produced text can be revised later
Fine tuning and checking - Grammartical and typographical error
Reference accurately and on the go.

## Slide 18: IMPORTANT RESOURCES
Project Management: ProjectLibre provides an open source alternative to Microsoft Project: https://www.projectlibre.com/
Resources for enhancing your academic writing: https://www.brookes.ac.uk/students/academic-development/online-resources/academic-writing/

## Slide 19: QUESTIONS Time
Any questions regarding today’s content is highly welcomed…

## Slide 20: CONCLUDING REMARKS
Getting Help: send your questions to your supervisors or the module leader.
Continue working on your project. The report writing and project coding can be done simultaneously. It saves you time.
Enjoy your project!